This is the dashboard page; we will work on it later, there would be multiple dashboards

We are defining 4 types of role

1. Supper Admin: the super admin would be accessible to SimplyHR only and authorized persons are able to manage the clients and master’s records, so layout, master, and client management menu options will be shown for super admin only
2. Admin
3. Manager
4. Employee

We are working on the master pages, sure, it would be completed by the next week, and the later team will work on client management.

And we are planning to deploy on the testing server once the completed masters, client management, and employee personal details

The menu style option will show as per the client settings, and client admins are able to change it with vertically or horizontally

And parallel QC, team will be continuing development on others module as per priory defined

Client Details

1. Company Name (text)
2. GSTN (text)
3. Contact person (text)
4. Email ID (Email)
5. Contact number (number)
6. Address (text)
7. Country (dropdown)
8. State (dropdown)
9. City(dropdown)
10. Pin code (text)

Client Setting

1. Client logo (upload)
2. Header text (text)
3. Footer text (text)
4. Support link (text)
5. Policies link (text)
6. Document link (text)
7. Menu style (2 radio buttons) (vertical/horizontal)
8. Color themes (dropdown)
9. Module mapping (multi-selection dropdown)

we will design The Dashboard application with the latest technologies (MVC, EF, .Net Core 2022), and can be accessed via a web browser on any device. It will be a modular, scalable architecture, and we can plug in new features as per the requirement

Total working Days :10

|  |  |  |
| --- | --- | --- |
| **Sr.No** | **Task** | **Time** |
| 1 | Architecture & Database designs | 1 Day |
| 2 | Master Pages (Add/Delete/Edit) | 2 Days |
| 3 | Biometric implementation & Business logic | 4 Days |
| 4 | Dashboard Screen | 3 Days |

**Employee Management system**

**Personal Information**

1. First Name (text)
2. Last Name (text)
3. Middle Name (text)
4. Gender (dropdown)
5. Date of Birth (Date)
6. Contact Number (number)
7. Email (Email text)
8. Father Name (text)
9. Spouse Name (text)
10. Marital Status (dropdown)
11. Religion (dropdown)
12. Blood Group (dropdown)
13. Pan Card (text)
14. Aadhar Card (text)

**Bank Details**

1. Bank Name (dropdown)
2. Account Name (text)
3. Account number (text)
4. IFSC Code (text)

**Academic Details**

1. Qualification:Type (dropdown)
2. Qualification:Name (dropdown)
3. Year of Passing (dropdown)
4. Percentage/grade (text)
5. Institute/ University (text)

**Experiences Background**

* 1. Company Name (text)
  2. Job title (text)
  3. Joined Date (Date)
  4. Last working Date (Date)
  5. HR Name (text)
  6. HR Contact Email ID (text)

**Job Information**

1. Employee ID (text)
2. Job Title (dropdown)
3. Department (dropdown)
4. Supervisor/Manager (dropdown)
5. Hiring Date (Date)
6. Work Location (dropdown)
7. Employment Type (dropdown)
8. Employment Status (dropdown)
9. Work Email (text)
10. Role (dropdown)
11. Band (dropdown)

**Certification Details**

1. Certification Name (text)
2. Year of certification (dropdown)
3. Duration (text)

**Upload Documents**

1. Pan Card (upload)
2. Aadhar Card (upload)
3. Account Cheque (upload)
4. 10th Certificate (upload)
5. 12th certificate (upload)
6. graduate (upload)
7. Post graduate (upload)
8. Certificate (upload)

Attendance Dashboard

1. Data table including: Employee Name/ Log in/ log out/ total working hrs/ overtime/ status

Hi Rishi,

We spoke a while ago on the current status, we have 28 masters, 25 have completed, and pending 3 we are working on, Sure, these will be completed today

The team is planning to deploy on the cloud server before EOD today and will share the project link if it does not face challenges

Prashant is designing the pages for client, employee modules, and project theme colors.

Hi Saurabh,

VGM, we have hosted Simpli2.0 on the cloud server, and our team is doing unit testing of masters on the same.

As discussed in the meeting held on Saturday. We are going to share Employee and Client pages for your input.

Please review it and share your feedback as per our discussion

https://simplihr2.azurewebsites.net/account/login

https://simplihr2.azurewebsites.net/EmployeeManagement/Employee

https://simplihr2.azurewebsites.net/clientManagement/client